TEST SUMMARY REPORT (TSR)

Project Name: TechMart Online Shopping System

Document Name: Test Summary Report

Version: 1.0

Prepared By: Muqaddas Rasheed

Role: Manual QA Engineer

Test Cycle: System Testing (Cycle-1)

Environment: UAT

Report Date: 20-Jul-2026

Document Information

| Field | Details |
| --- | --- |
| Project | TechMart Online Shopping System |
| Release | Version 1.0 |
| Test Cycle | System Testing |
| Environment | UAT |
| Test Lead | QA Lead |
| Tester | Muqaddas Rasheed |
| Build Version | v1.0 |
| Report Date | 20-Jul-2026 |

1. Executive Summary

This report summarizes the testing activities performed for the TechMart Online Shopping System during the System Testing phase.

Testing was conducted based on the approved SRS, Test Plan, Test Scenarios, and Test Cases. The objective was to verify that all major business functionalities operate correctly and to identify defects before production deployment.

The testing covered:

- User Authentication

- Product Catalog

- Product Details

- Shopping Cart

- Checkout

- Order Confirmation

- Logout

2. Testing Objectives

The objectives of testing were:

- Verify all functional requirements.

- Validate business rules.

- Identify defects.

- Ensure application stability.

- Verify user interface consistency.

- Validate navigation between modules.

- Confirm successful completion of the customer purchase flow.

3. Scope of Testing

Modules Tested

| Module | Status |
| --- | --- |
| Login | Completed |
| Product Catalog | Completed |
| Product Details | Completed |
| Shopping Cart | Completed |
| Checkout | Completed |
| Order Confirmation | Completed |
| Logout | Completed |

Testing Types Performed

- Functional Testing

- Smoke Testing

- Regression Testing

- UI Testing

- Browser Compatibility Testing

- Exploratory Testing

4. Test Deliverables

The following QA artifacts were prepared:

| Deliverable | Status |
| --- | --- |
| Software Requirement Specification | Completed |
| Test Plan | Completed |
| Test Scenarios | Completed |
| Test Cases | Completed |
| Requirement Traceability Matrix | Completed |
| Bug Reports | Completed |
| Test Execution Report | Completed |
| Test Summary Report | Completed |

5. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Scenarios | 55 |
| Total Test Cases Planned | 205 |
| Total Test Cases Executed | 205 |
| Passed | 195 |
| Failed | 10 |
| Blocked | 0 |
| Not Executed | 0 |

Overall Pass Percentage

95.1%

Overall Fail Percentage

4.9%

6. Module-wise Result

| Module | Executed | Passed | Failed |
| --- | --- | --- | --- |
| Authentication | 25 | 24 | 1 |
| Product Catalog | 45 | 43 | 2 |
| Product Details | 20 | 20 | 0 |
| Shopping Cart | 40 | 38 | 2 |
| Checkout | 60 | 56 | 4 |
| Logout | 15 | 14 | 1 |

7. Requirement Coverage

| Requirement Type | Coverage |
| --- | --- |
| Functional Requirements | 100% |
| Business Rules | 100% |
| Validation Rules | 100% |
| Non-Functional Requirements | 90% |

Overall Requirement Coverage:

98%

8. Defect Summary

| Severity | Total |
| --- | --- |
| Critical | 2 |
| High | 3 |
| Medium | 4 |
| Low | 1 |
| Total | 10 |

9. Defect Status

| Status | Count |
| --- | --- |
| Closed | 3 |
| Open | 5 |
| In Progress | 2 |

10. Major Defects Identified

| Bug ID | Description | Severity |
| --- | --- | --- |
| BUG-004 | Postal Code validation missing | Critical |
| BUG-006 | Browser Back opens secure page after logout | Critical |
| BUG-005 | Incorrect tax calculation | High |
| BUG-003 | Cart badge not updating | High |
| BUG-009 | Incorrect sorting | Medium |

11. Risks

The following risks remain before production deployment:

| Risk | Impact | Recommendation |
| --- | --- | --- |
| Incorrect tax calculation | High | Fix and retest |
| Session management issue | High | Validate logout flow |
| Missing field validation | High | Resolve before release |
| UI alignment | Low | Address in next sprint if approved |

12. Quality Assessment

The overall quality of the application is considered Good.

Strengths

- Stable authentication process

- Accurate product display

- Smooth navigation

- Correct shopping cart functionality

- Responsive user interface

- Cross-browser compatibility verified

Areas for Improvement

- Checkout validation

- Tax calculation

- Session invalidation after logout

- Minor UI alignment issues

13. Exit Criteria Review

| Exit Criteria | Status |
| --- | --- |
| All planned test cases executed | ✅ Yes |
| Critical functionality tested | ✅ Yes |
| Regression completed | ✅ Yes |
| Major defects identified | ✅ Yes |
| Test Summary prepared | ✅ Yes |

14. Release Recommendation

QA Recommendation

Conditionally Approved for Release

The application demonstrates stable functionality across all major modules. However, release should proceed only after the remaining Critical and High severity defects are fixed and successfully retested.

15. Lessons Learned

- Early requirement reviews reduced ambiguity during testing.

- Requirement traceability improved coverage tracking.

- Standardized test case templates increased consistency.

- Early smoke testing helped identify critical issues quickly.

- Regular defect review meetings improved communication between QA and development teams.

16. Future Recommendations

- Implement automated regression testing for critical user flows.

- Perform performance and load testing before production release.

- Conduct security testing to identify vulnerabilities.

- Improve UI responsiveness on smaller screen resolutions.

- Add integration tests for payment gateway and third-party services.

17. Final Conclusion

The QA team executed all planned testing activities for the TechMart Online Shopping System.

Final Metrics

| Metric | Result |
| --- | --- |
| Test Cases Planned | 205 |
| Test Cases Executed | 205 |
| Pass Rate | 95.1% |
| Fail Rate | 4.9% |
| Requirement Coverage | 98% |
| Critical Defects Remaining | 0 (after planned fixes) |

The application is recommended for release after successful verification of the remaining High and Medium severity defects.

18. Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer | Muqaddas Rasheed | __________ | __________ |
| QA Lead | __________ | __________ | __________ |
| Project Manager | __________ | __________ | __________ |
| Product Owner | __________ | __________ | __________ |