TEST EXECUTION REPORT (TER)

Project Name: TechMart Online Shopping System

Document Version: 1.0

Prepared By: Muqaddas Rasheed

Role: Manual QA Engineer

Test Environment: UAT

Execution Period: 15-Jul-2026 to 20-Jul-2026

1. Document Information

| Field | Details |
| --- | --- |
| Project | TechMart Online Shopping System |
| Test Phase | System Testing |
| Environment | UAT |
| Build Version | v1.0 |
| Browser | Google Chrome (Latest) |
| Operating System | Windows 11 |
| Tester | Muqaddas Rasheed |
| Test Lead | QA Lead |
| Execution Start Date | 15-Jul-2026 |
| Execution End Date | 20-Jul-2026 |

2. Objective

The objective of this test execution cycle was to verify that the TechMart Online Shopping System meets all functional requirements defined in the Software Requirements Specification (SRS) and is ready for release.

The execution focused on:

- Login and Authentication

- Product Catalog

- Product Details

- Shopping Cart

- Checkout

- Order Confirmation

- Logout

3. Scope of Testing

Modules Tested

- Authentication

- Product Catalog

- Product Details

- Shopping Cart

- Checkout

- Order Confirmation

Logout

Types of Testing Performed

- Functional Testing

- Smoke Testing

- Regression Testing

- UI Testing

- Browser Compatibility Testing

- Exploratory Testing

4. Test Environment

| Component | Details |
| --- | --- |
| Environment | UAT |
| Build | v1.0 |
| Browser | Chrome 138 |
| Operating System | Windows 11 |
| Database | MySQL |
| Network | Stable Broadband |
| Test Tool | Manual Testing |
| Bug Tracking | Jira (Sample) |

5. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Scenarios | 55 |
| Total Test Cases Planned | 205 |
| Total Test Cases Executed | 205 |
| Passed | 195 |
| Failed | 10 |
| Blocked | 0 |
| Not Executed | 0 |
| Pass Percentage | 95.1% |
| Fail Percentage | 4.9% |

6. Module-wise Execution Status

| Module | Planned | Executed | Passed | Failed |
| --- | --- | --- | --- | --- |
| Authentication | 25 | 25 | 24 | 1 |
| Product Catalog | 45 | 45 | 43 | 2 |
| Product Details | 20 | 20 | 20 | 0 |
| Shopping Cart | 40 | 40 | 38 | 2 |
| Checkout | 60 | 60 | 56 | 4 |
| Logout | 15 | 15 | 14 | 1 |
| Total | 205 | 205 | 195 | 10 |

7. Execution Status by Priority

| Priority | Planned | Passed | Failed |
| --- | --- | --- | --- |
| Critical | 35 | 34 | 1 |
| High | 90 | 85 | 5 |
| Medium | 60 | 57 | 3 |
| Low | 20 | 19 | 1 |

8. Defect Summary

| Severity | Open | Closed | Total |
| --- | --- | --- | --- |
| Critical | 1 | 1 | 2 |
| High | 2 | 1 | 3 |
| Medium | 3 | 1 | 4 |
| Low | 1 | 0 | 1 |
| Total | 7 | 3 | 10 |

9. Defect Details

| Bug ID | Title | Severity | Status |
| --- | --- | --- | --- |
| BUG-001 | Empty Login Validation | High | Closed |
| BUG-002 | Product Image Distortion | Medium | Open |
| BUG-003 | Cart Badge Not Updated | High | In Progress |
| BUG-004 | Postal Code Validation Missing | Critical | Closed |
| BUG-005 | Incorrect Tax Calculation | High | Open |
| BUG-006 | Back Button After Logout | Critical | Closed |
| BUG-007 | UI Alignment Issue | Low | Open |
| BUG-008 | Checkout Page Slow | Medium | Open |
| BUG-009 | Incorrect Product Sorting | Medium | Open |
| BUG-010 | Missing Order ID | Medium | Open |

10. Requirement Coverage

| Requirement Type | Coverage |
| --- | --- |
| Functional Requirements | 100% |
| Non-Functional Requirements | 90% |
| Business Rules | 100% |
| Validation Rules | 100% |

Overall Requirement Coverage: 98%

11. Browser Compatibility Results

| Browser | Status | Remarks |
| --- | --- | --- |
| Google Chrome | Pass | Fully supported |
| Microsoft Edge | Pass | No major issues |
| Mozilla Firefox | Pass | Minor UI differences only |

12. Test Execution Log

| Date | Module | Executed By | Result |
| --- | --- | --- | --- |
| 15-Jul-2026 | Authentication | Muqaddas Rasheed | Completed |
| 16-Jul-2026 | Product Catalog | Muqaddas Rasheed | Completed |
| 17-Jul-2026 | Shopping Cart | Muqaddas Rasheed | Completed |
| 18-Jul-2026 | Checkout | Muqaddas Rasheed | Completed |
| 19-Jul-2026 | Logout | Muqaddas Rasheed | Completed |
| 20-Jul-2026 | Regression Testing | Muqaddas Rasheed | Completed |

13. Risks Observed During Testing

| Risk | Impact | Recommendation |
| --- | --- | --- |
| Missing validation on checkout | High | Fix before release |
| Incorrect tax calculation | High | Verify calculation logic |
| Browser cache issue after logout | Medium | Invalidate session properly |
| UI alignment inconsistencies | Low | Improve CSS responsiveness |

14. Test Completion Criteria

| Criteria | Status |
| --- | --- |
| All planned test cases executed | ✅ |
| Critical defects resolved | ✅ |
| High-priority defects reviewed | ✅ |
| Test summary prepared | ✅ |
| Stakeholder review completed | Pending |

15. Recommendations

Based on the execution results:

- Fix all remaining open High and Medium severity defects.

- Retest the affected modules after fixes.

- Perform a full regression test before production deployment.

- Verify browser compatibility after regression testing.

- Confirm tax calculation and validation logic.

16. Conclusion

A total of 205 test cases were executed across all functional modules of the TechMart Online Shopping System.

- 195 test cases passed successfully.

- 10 test cases failed due to identified defects.

- Overall pass rate: 95.1%

The application is considered conditionally ready for release, provided that all remaining High and Critical defects are resolved and successfully retested.

Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer | Muqaddas Rasheed | __________ | __________ |
| QA Lead | __________ | __________ | __________ |
| Project Manager | __________ | __________ | __________ |
| Product Owner | __________ | __________ | __________ |