TEST PLAN

TechMart Online Shopping System

Project Name: TechMart Online Shopping System

Document Name: Master Test Plan

Version: 1.0

Prepared By: Muqaddas Rasheed

Role: Manual QA Engineer

Environment: UAT

Date: July 2026

Document Control

| Document | Test Plan |
| --- | --- |
| Version | 1.0 |
| Prepared By | Muqaddas Rasheed |
| Reviewed By | QA Lead |
| Approved By | Project Manager |
| Status | Final |

Revision History

| Version | Date | Description |
| --- | --- | --- |
| 0.1 | 01-Jul-2026 | Initial Draft |
| 0.5 | 05-Jul-2026 | Testing Scope Updated |
| 1.0 | 10-Jul-2026 | Final Version |

Table of Contents

1 Introduction

2 Objectives

3 Scope

4 Features to be Tested

5 Features Not to be Tested

6 Testing Types

7 Test Environment

8 Entry Criteria

9 Exit Criteria

10 Suspension Criteria

11 Resumption Criteria

12 Test Deliverables

13 Roles and Responsibilities

14 Risk Analysis

15 Defect Management Process

16 Test Schedule

17 Test Metrics

18 Test Tools

19 Approval

1 Introduction

The purpose of this Test Plan is to define the testing strategy, scope, objectives, schedule, resources, and deliverables for the TechMart Online Shopping System.

The document serves as the primary guide for the QA team throughout the testing lifecycle.

2 Objectives

The objectives of testing are:

Verify that all functional requirements work correctly.

- Validate business rules.

- Ensure application stability.

- Identify defects before production release

- Verify secure authentication.

- Validate checkout process.

- Verify product information accuracy.

- Ensure smooth customer experience.

3 Scope

In Scope

The following modules are included in testing.

Authentication

- Login

- Logout

- Session

Product Catalog

- Product Listing

- Sorting

- Product Details

Shopping Cart

- Add Product

- Remove Product

- Cart Badge

- Total Calculation

Checkout

- Customer Information

- Order Overview

- Finish Order

Order Confirmation

- Confirmation Message

- Back Home

Out of Scope

The following items are excluded from this testing cycle.

- Payment Gateway Integration

- Third-party Shipping APIs

- Email Notification Service

- Mobile Application

- Performance Testing

- Security Penetration Testing

- Automation Testing

4 Features to be Tested

| Module | Test Type |
| --- | --- |
| Login | Functional |
| Logout | Functional |
| Product Catalog | Functional/UI |
| Product Details | Functional |
| Shopping Cart | Functional |
| Checkout | Functional |
| Order Confirmation | Functional |
| Responsive Layout | UI |
| Navigation | Usability |
| Validation Messages | Functional |

5 Features Not to be Tested

- Database Performance

- Load Testing

- Stress Testing

- Payment Gateway

- Admin Portal

- External APIs

6 Testing Types

The following testing types will be performed.

Functional Testing

Verification of business functionality.

Smoke Testing

Verification of critical application flow.

Regression Testing

Verification that existing features remain unaffected after changes.

UI Testing

Verification of user interface.

Exploratory Testing

Ad hoc testing to discover unexpected issues.

Browser Compatibility Testing

Google Chrome

Microsoft Edge

Mozilla Firefox

7 Test Environment

| Item | Value |
| --- | --- |
| Environment | UAT |
| Operating System | Windows 11 |
| Browser | Chrome Latest |
| Database | MySQL |
| Application Type | Web |
| Network | High Speed Internet |

8 Entry Criteria

Testing shall begin when:

- Development completed.

- Build deployed to UAT.

- SRS approved.

- Test Cases reviewed.

- Test Environment available.

- Test Data prepared.

9 Exit Criteria

Testing shall be completed when:

- All planned Test Cases executed.

- No Critical defects remain open.

- All High severity defects resolved or accepted.

- Test Summary Report completed.

- QA Sign-off approved.

10 Suspension Criteria

Testing shall be suspended if:

- Application unavailable.

- Build unstable.

- Environment failure.

- Critical blocker defect found.

11 Resumption Criteria

Testing resumes when:

- Stable build available.

- Environment restored.

- Blocker defects resolved.

12 Test Deliverables

The QA team will produce:

- Software Requirement Specification (SRS)

- Test Plan

- Test Scenarios

- Test Cases

- RTM

- Bug Reports

- Test Execution Report

- Test Summary Report

13 Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning |
| Business Analyst | Requirements |
| Developer | Development |
| QA Engineer | Testing |
| QA Lead | Review |
| Product Owner | Approval |

14 Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Requirement Changes | High | Review updates promptly |
| Environment Downtime | High | Maintain backup environment |
| Limited Test Data | Medium | Prepare representative sample data |
| Schedule Delay | Medium | Prioritize critical modules |
| Browser Issues | Low | Test on supported browsers |

15 Defect Management Process

New

↓

Assigned

↓

In Progress

↓

Fixed

↓

Retest

↓

Closed

↓

Reopen (if failed)

16 Test Schedule

| Activity | Duration |
| --- | --- |
| Requirement Review | 1 Day |
| Test Planning | 1 Day |
| Scenario Writing | 2 Days |
| Test Case Design | 4 Days |
| Execution | 5 Days |
| Regression | 2 Days |
| Summary Report | 1 Day |

17 Test Metrics

The following metrics will be tracked:

- Total Test Cases

- Executed Test Cases

- Passed Test Cases

- Failed Test Cases

- Blocked Test Cases

- Open Defects

- Closed Defects

- Defect Density

- Test Coverage

18 Test Tools

| Tool | Purpose |
| --- | --- |
| Microsoft Excel | Test Cases |
| Microsoft Word | Documentation |
| Jira | Bug Tracking |
| GitHub | Portfolio |
| Chrome DevTools | Inspection |
| Snipping Tool | Evidence |

19 Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | Review | __________ | __________ |
| Project Manager | Approval | __________ | __________ |
| Product Owner | Approval | __________ | __________ |